# **CSC 310 – Assignment 2: Promotional Website Design**

\*\*Planning Document – Milestone 3\*\*

Student Name: Ben Trutwin, Damon Skappel, Cullen Klemetson, Doryan Acosta Palmeros   
 Course: CSC 310  
 Instructor: Dr. Lampl  
 Date: 10/16/2025

**Milestone 1 – Timeline**

| Task | Estimated Hours | Actual Hours | Completion Date |
| --- | --- | --- | --- |
| Create GitHub repository | 0.5 | 0.5 | 10/07/2025 |
| Upload project plan & design docs | 0.75 | 1.0 | 10/08/2025 |
| Design mockup – Home page | 2.0 | 2.5 | 10/09/2025 |
| Design mockup – Biography page | 1.5 | .75 | 10/10/2025 |
| Design mockup – Project list | 1.25 | 1.5 | 10/10/2025 |
| Design mockup – Project details | 1.25 | 1.25 | 10/11/2025 |
| Design mockup – Resume page | 1.0 | 1.25 | 10/11/2025 |
| Design mockup – Contact form | 1.0 | 1.0 | 10/12/2025 |
| Organize GitHub repository & docs folder | 0.5 | 0.75 | 10/13/2025 |

## **Milestone 1 – Summary**

| Category | Estimated Hours | Actual Hours |
| --- | --- | --- |
| Design Mockups | 8.0 | 9.0 |
| GitHub Setup & Organization | 1.0 | 1.25 |
| Planning & Documentation | 0.75 | 1.0 |

\*\*Total Estimated Hours:\*\* 9.75 hrs

\*\*Total Actual Hours:\*\* 11.25 hrs

\*\*Time Increments Used:\*\* All hours recorded in 0.25 hr increments

## **Design Mockup Overview**

The portfolio website consists of six mockup pages:  
 1. Home – Introduction and featured projects  
 2. Biography – Personal and academic background  
 3. Project List – Overview of all completed projects  
 4. Project Details – In-depth view of selected projects  
 5. Resume – Interactive resume layout  
 6. Contact Form – Visitor contact page

All design mockups use a consistent color palette (blue, gray, white) and are designed for landscape orientation (desktop screens). Mockups were created using Figma and exported as PDF files.